Terms of Reference (TOR)

Guidance for each section is included under each heading.

Your Name : Ghazi Almutairi

Project Supervisor : I Watson (Academic)

Project Title

Interactive Data Analysis and Visualization Application for International Student Survey Data Using Python and Streamlit

### Background to Project (max 300 words)

This project addresses the challenge of analyzing and visualizing large-scale survey data collected from international students. The supervisor has extensive primary survey data stored in Excel spreadsheets, containing responses from students across multiple countries including India, Nigeria, Myanmar, Kenya, Bangladesh, Sri Lanka, Pakistan, Iran, Romania, and Czech Republic. The data includes information about students' educational backgrounds, program durations, language proficiency, institutional types, and various importance ratings on factors affecting their academic experience.

The existing data management tools (MS Forms, Excel) present significant limitations in terms of user interface design and interactive data exploration capabilities. Traditional spreadsheet interfaces are not optimal for comparative analysis, pattern identification, or presenting insights to stakeholders who need to understand demographic patterns and trends. This creates a need for a custom web-based solution that can import data from Excel files and provide intuitive graphical interfaces for data exploration and comparison, particularly focusing on nationality-based analysis.

From a computing perspective, this project involves developing a Python-based data visualization application using Streamlit for the web interface, Pandas for data manipulation and analysis, Plotly for interactive visualizations, and openpyxl for Excel file processing. The application will enable users to upload Excel survey data, automatically process and calculate statistics (particularly percentage breakdowns by nationality), and present findings through interactive dashboards with filtering and comparison capabilities.

The computing challenges include designing an efficient data processing pipeline to handle survey responses, implementing statistical calculations for nationality-based grouping, creating intuitive visualization layouts that facilitate pattern recognition, and ensuring the application is user-friendly for non-technical users. This project demonstrates practical application of data science principles, user interface design, and Python programming to solve a real-world educational data analysis problem, bridging the gap between raw survey data and actionable insights.

### Aim of Project (max 100 words)

To design and develop a user-friendly Python-based web application using Streamlit that enables efficient import, processing, visualization, and comparative analysis of international student survey data, with particular emphasis on nationality-based percentage calculations and pattern identification, replacing cumbersome Excel interfaces with an intuitive interactive dashboard.

### Objectives (max 10 objectives, max 150 words)

  Conduct requirements analysis with the supervisor to identify key data visualization needs and preferred analytical perspectives

  Design and implement a Streamlit web interface with intuitive navigation and data upload functionality

  Develop Python data processing functions using Pandas to import and clean Excel survey data

  Implement nationality-based percentage calculation algorithms to analyze demographic patterns

  Create interactive data visualizations using Plotly including charts, graphs, and comparison tools

  Develop filtering and sorting mechanisms to enable multi-dimensional data exploration

  Implement responsive dashboard layouts that display multiple visualizations simultaneously

  Conduct usability testing with the supervisor to gather feedback and refine the interface

  Optimize application performance for handling large datasets efficiently

  Document the codebase, create user guidelines, and prepare deployment instructions

### Proposed Methodology / Work (max 300 words)

This project will follow an iterative development approach with regular supervisor feedback sessions to ensure the application meets analytical needs.

Requirements Gathering Phase: Initial meetings with the supervisor to understand the Excel data structure, identify key analysis questions (particularly nationality-based comparisons), and determine essential visualizations. Analysis of the existing survey data to understand column types, response categories, and data quality issues that need handling.

Technology Stack (as specified by supervisor):

- Python 3.8+ as the core programming language

- Streamlit for creating the web interface without requiring HTML/CSS/JavaScript knowledge

- Pandas for data manipulation, cleaning, and statistical calculations

- Plotly for creating interactive, responsive data visualizations

- openpyxl for reading Excel (.xlsx) files

- Git/GitHub for version control and code management

Development Approach:

Phase 1 - Data Processing Foundation (Weeks 1-3): Create Python scripts to read Excel files using Pandas, implement data cleaning functions to handle missing values and inconsistent entries, develop nationality-based grouping and percentage calculation functions, and validate calculations against manual Excel computations.

Phase 2 - Basic Streamlit Interface (Weeks 4-5): Build file upload component, create basic dashboard layout with sections for different visualization types, implement data preview functionality to verify successful import.

Phase 3 - Visualization Development (Weeks 6-8): Design and implement Plotly charts including bar charts for nationality distributions, pie charts for categorical responses, comparison charts for rating questions across nationalities, and trend visualizations for time-based data if applicable.

Phase 4 - Interactive Features (Weeks 9-10): Add filtering controls (by country, institution type, program duration), implement dynamic chart updates based on filter selections, create comparison tools to view multiple nationality groups side-by-side.

Phase 5 - Testing and Refinement (Weeks 11-12): Conduct testing with supervisor using real data, gather usability feedback, optimize performance, fix bugs, and finalize documentation.

### Deliverables (max 50 words)

  Fully functional Streamlit web application with source code repository

  Sample processed datasets demonstrating application functionality

  User manual with screenshots and instructions

  Technical documentation including code comments and setup guide

  Testing report with validation results

  Final project report with methodology and evaluation

### Assessment criteria (max 200 words)

| Deliverable being assessed | Criteria | Evidence that will be provided |
| --- | --- | --- |
| Streamlit Application | Successful Excel file upload and parsing; Accurate nationality-based calculations; Interactive visualizations working correctly | Live demonstration; Deployed application URL; Source code on GitHub |
| Data Processing Functions | Correct percentage calculations; Proper handling of missing data; Efficient processing of large datasets | Test cases with input/output examples; Performance benchmarks; Code review |
| User Interface | Intuitive layout and navigation; Clear labeling and instructions; Responsive design across devices | Screenshots of interface; Usability test results; Supervisor feedback |
| Visualizations | Clear, informative charts; Interactive features (zoom, hover, filter); Appropriate chart types for data | Chart examples; Comparison of different visualization approaches |
| Code Quality | Well-structured Python code; Comprehensive comments; Follows PEP 8 style guidelines; Modular functions | GitHub repository; Code documentation; README file |
| Documentation | Complete setup instructions; User guide with examples; Technical explanation of algorithms | Documentation files; User manual PDF; Installation video/guide |
| Testing & Validation | Calculations match expected results; Application handles edge cases; No critical bugs | Test report; Validation against Excel calculations; Error handling examples |

### Project Plan

Semester 1

| Week | Task | Dependencies |
| --- | --- | --- |
| 11 | Initial supervisor meeting; Review survey data structure; Define specific analysis requirements; Understand nationality grouping needs | None |
| 12 | Setup Python development environment; Install required libraries (pandas, streamlit, plotly, openpyxl); Complete Streamlit tutorial; Test with sample data; Begin literature review on data visualization best practices | Week 11 |

Semester 2

| Week | Task | Dependencies |
| --- | --- | --- |
| 1 | Develop Python functions to read Excel files using Pandas; Implement data cleaning and validation logic; Create data structure for storing processed survey responses | Semester 1 completion |
| 2 | Implement nationality-based grouping algorithms; Develop percentage calculation functions; Validate calculations against manual Excel computations | Week 1 |
| 3 | Create basic Streamlit interface with file upload component; Implement data preview functionality; Test with supervisor's actual Excel files | Week 2 |
| 4 | Design dashboard layout structure; Create sidebar for filters and controls; Implement basic navigation between analysis views | Week 3 |
| 5 | Develop Plotly visualizations for nationality distribution; Create bar charts and pie charts for demographic data; Implement hover tooltips with detailed information | Week 4 |
| 6 | Build visualization components for rating questions; Create comparison charts showing responses across different nationalities; Implement color coding for different response categories | Week 5 |
| 7 | Develop interactive filtering functionality (by country, institution type, program); Implement dynamic chart updates based on filter selections; Add export functionality for filtered data | Week 6 |
| 8 | Conduct mid-project review with supervisor; Test application with full dataset; Gather feedback on visualizations and functionality; Identify bugs and improvement areas | Week 7 |
| 9 | Implement supervisor feedback; Optimize code performance for large datasets; Add caching to improve load times; Refine user interface based on usability observations | Week 8 |
| 10 | Complete user documentation with screenshots and examples; Create technical documentation with code explanations; Prepare deployment guide; Record demonstration video | Week 9 |
| 11 | Final testing phase; Validate all calculations; Check cross-browser compatibility; Deploy application to Streamlit Cloud or similar platform; Begin final report writing | Week 10 |
| 12 | Complete final project report; Prepare presentation materials; Submit all deliverables; Final demonstration with supervisor | Week 11 |

### Sources of information / bibliography (list of references, max 10)

Cairo, A. (2016) The truthful art: data, charts, and maps for communication. Berkeley, CA: New Riders.

Few, S. (2012) Show me the numbers: designing tables and graphs to enlighten. 2nd edn. Burlingame, CA: Analytics Press.

McKinney, W. (2022) Python for data analysis: data wrangling with pandas, NumPy, and Jupyter. 3rd edn. Sebastopol, CA: O'Reilly Media.

Pandas Documentation (2024) pandas: powerful Python data analysis toolkit. Available at: https://pandas.pydata.org/docs/ (Accessed: 6 November 2024).

Plotly Documentation (2024) Plotly Python graphing library. Available at: https://plotly.com/python/ (Accessed: 6 November 2024).

Shneiderman, B. (1996) 'The eyes have it: a task by data type taxonomy for information visualizations', Proceedings of the IEEE Symposium on Visual Languages, pp. 336-343.

Streamlit Documentation (2024) Streamlit documentation. Available at: https://docs.streamlit.io/ (Accessed: 6 November 2024).

Tufte, E.R. (2001) The visual display of quantitative information. 2nd edn. Cheshire, CT: Graphics Press.

VanderPlas, J. (2016) Python data science handbook: essential tools for working with data. Sebastopol, CA: O'Reilly Media.

Wilkinson, L. (2005) The grammar of graphics. 2nd edn. New York: Springer.

### Resources required (max 100 words as bullet list)

## Resources Required

### Software & Development Tools

- Python 3.8 or higher - core programming language

- Python Libraries: pandas, streamlit, plotly, openpyxl

- Code Editor: VS Code), PyCharm Community Edition, or Jupyter Notebook

- Version Control: Git for local version control; GitHub account for remote repository

- Web Browser: Chrome, Firefox, or Edge for testing the Streamlit application

### Hardware Requirements

- Development Computer: Laptop or desktop with minimum 8GB RAM (16GB recommended for larger datasets)

- Operating System: Windows 10/11, macOS, or Linux (Python and Streamlit are cross-platform)

- Storage: Minimum 5GB free space for Python, libraries, and project files

### Data Access

- Survey Data: Access to supervisor's Excel files containing international student survey responses

- Sample Data: Permission to use anonymized or sample datasets for development and testing

- Data Documentation: Understanding of survey question meanings and response categories

### Deployment Resources

- Streamlit Cloud: Free hosting for the application (streamlit.io/cloud) - no cost

- Alternative: Heroku or PythonAnywhere for deployment if needed (free tiers available)

### Documentation & Presentation

- Microsoft Word or LaTeX: For writing the final report

- Screen Recording Software: OBS Studio or similar for creating demonstration videos (free)

- Diagram Tools: Draw.io or Lucidchart for creating flowcharts and architecture diagrams (free tiers available)

### Contingency Plans

- If Streamlit Cloud is unavailable: Use local deployment and record demonstration video; alternatively use Heroku or PythonAnywhere free tiers

- If supervisor's data cannot be shared: Generate synthetic survey data with similar structure and characteristics for development and demonstration purposes

- If computer hardware is insufficient: Use university computer labs with Python installed, or use Google Colab for development and testing

- If specific Python library has issues: Streamlit has built-in charting as fallback to Plotly; alternative Excel libraries (xlrd) can replace openpyxl if needed

### Backup Strategy

- Code Backup: GitHub repository with regular commits (minimum weekly, ideally after each significant change)

- Document Backup: Cloud storage (OneDrive, Google Drive, or Dropbox) for reports and documentation

- Data Backup: Secure local copies of survey data files with appropriate password protection if sensitive

Total Estimated Cost: 0 - All required software and tools are free and open source. No paid subscriptions or licenses required.